# Test Strategy - AI-Assisted Chess Reflection Training App

### 1. Document Information

- Project Name: AI-Assisted Chess Reflection Training App

- Document Version: 1.0

- Specification Version: 1.0

- Author: Daniel Volostnov

- Date: March 31, 2026

### 2. Purpose

This document defines the end-to-end testing approach for the AI-Assisted Chess Reflection Training App MVP.

It specifies scope, required test levels, FR/NFR coverage mapping, automation priorities, and quality gates for safe release.

### 3. Scope

#### 3.1 In Scope

In scope: session creation/resume, board legality validation, candidate workspace CRUD, move commit, engine response, and persistence.

- In scope: post-commit AI reflection generation, reflection tagging, storage, and optional challenge-mode reasoning gate.

- In scope: session replay, history browsing, and learning metric aggregation/trends.

- In scope: API contracts, timeout/error handling, and observability for critical workflows.

#### 3.2 Out of Scope

Out of scope: multiplayer live games, matchmaking, and anti-cheat systems.

- Out of scope: production coach/team-room collaboration beyond MVP placeholders.

- Out of scope: custom engine training, GPU model hosting, or on-device LLM inference.

- Out of scope: exhaustive browser/device matrix beyond defined supported desktop/mobile baseline.

Out of scope: localization and formal accessibility certification in this release.

### 4. System Overview

The system under test is a web chess training app where players explore candidate moves, record reasoning, commit one move, and receive engine-grounded AI reflection.

Core components include Web UI, Session API, Stockfish engine worker, AI reflection service, and analytics/history service with PostgreSQL and Redis.

### 5. Requirements Overview

Requirements are grouped into functional behavior and quality constraints that protect correctness, responsiveness, durability, and safety.

- Functional Requirements (FR): FR-1..FR-12 cover candidate workflow, legality, persistence, reflection pipeline, challenge mode, replay, and analytics.

- Non-Functional Requirements (NFR): NFR-1..NFR-11 cover latency, durability, configurability, resilience, safe rendering, flags, pagination, and metric stability.

Each requirement is mapped to test levels and linked to one primary traceable test case.

### 6. Test Objectives

Main testing goals:

- Verify FR-1..FR-12 behaviors with deterministic pass/fail outcomes.

- Validate critical user journeys: candidate exploration, commit, reflection, and history review.

- Ensure stable behavior under reconnects, retries, and stale-turn conflicts.

- Verify NFR-1..NFR-11 constraints for latency, reliability, security, and resilience.

- Provide release confidence through automated gates and production monitoring.

### 7. Test Levels and Test Types

#### 7.1 Unit Testing

Purpose: Validate isolated chess-domain logic, transformations, calculations, and edge handling.

Typical Coverage:

- Move legality validators and notation/FEN transformation helpers

- Reasoning-quality classifiers and reflection-tagging logic

- Metrics calculations (attempts-per-commit and eval-loss aggregation)

- Error normalization and fallback decision utilities

#### 7.2 Integration Testing

Purpose: Validate interactions across Session API, engine worker, AI reflection, persistence, and queues.

Typical Coverage:

- Session API plus storage for candidate drafts and committed turns

- Session API plus engine worker contracts including timeout handling

- Session API plus reflection service contracts, sanitization, and persistence

- Analytics aggregation pipeline and history pagination behavior

#### 7.3 End-to-End Testing

Purpose: Validate critical player workflows from UI through backend and back to UI.

Typical Coverage:

- Start or resume session and configure engine level

- Create/edit/select candidates, then commit a legal move

- Receive reflection or fail-open fallback when AI is unavailable

- Open history, replay session timeline, and inspect metrics

- Toggle challenge mode and complete commit after follow-up

#### 7.4 Non-Functional Testing

Purpose: Validate quality attributes under realistic load and failure conditions.

Types may include:

- Performance and latency testing (commit responsiveness, reflection SLA, history paging)

- Load testing for concurrent active sessions and reflection requests

- Security testing for auth boundaries, payload validation, and safe rendering

- Reliability/resilience testing for retry, reconnect, and fail-open behavior

- Usability checks for training flow and challenge prompt clarity

- Availability monitoring and SLO alert verification

### 8. Requirement-to-Test-Level Mapping

| Requirement ID | Requirement Summary | Unit | Integration | E2E | Performance | Security | Monitoring |
| --- | --- | --- | --- | --- | --- | --- | --- |
| FR-1 | Candidate move CRUD and selection before commit | Yes | Yes | Yes | Yes | No | Yes |
| FR-2 | Validate legality and reject illegal moves | Yes | Yes | Yes | Yes | No | Yes |
| FR-3 | Persist candidate notes and committed move | Yes | Yes | No | No | Yes | Yes |
| FR-4 | Keep draft exploration separate from committed state | Yes | Yes | Yes | No | No | No |
| FR-5 | Autosave candidate notes during active turn | Yes | Yes | Yes | Yes | No | Yes |
| FR-6 | Generate grounded post-commit reflection | Yes | Yes | Yes | Yes | Yes | Yes |
| FR-7 | Classify reflection into explanation tags | Yes | Yes | No | No | Yes | No |
| FR-8 | Store reflection with committed move | Yes | Yes | Yes | No | Yes | Yes |
| FR-9 | Optional challenge mode requires reasoning | Yes | Yes | Yes | No | Yes | Yes |
| FR-10 | Ask follow-up when reasoning is too vague | Yes | Yes | Yes | No | Yes | Yes |
| FR-11 | Replay sessions with notes and reflections | No | Yes | Yes | Yes | Yes | Yes |
| FR-12 | Compute aggregate learning metrics | Yes | Yes | Yes | Yes | No | Yes |
| NFR-1 | Local move validation responsiveness (<200 ms) | Yes | No | No | Yes | No | No |
| NFR-2 | Durable session log across refresh/reconnect | No | Yes | Yes | No | No | Yes |
| NFR-3 | Per-session engine difficulty configurability | Yes | Yes | No | No | No | No |
| NFR-4 | Non-blocking candidate note updates | Yes | No | No | Yes | No | No |
| NFR-5 | Retryable draft-save failure handling | Yes | Yes | No | No | No | Yes |
| NFR-6 | Reflection latency <= 3 seconds | No | Yes | Yes | Yes | No | Yes |
| NFR-7 | Bounded and safe AI output rendering | Yes | Yes | No | No | Yes | No |
| NFR-8 | Challenge mode kill switch via feature flag | Yes | Yes | No | No | Yes | No |
| NFR-9 | Fail-open fallback if AI service unavailable | Yes | Yes | Yes | No | Yes | Yes |
| NFR-10 | Paginated incremental history loading | No | Yes | Yes | Yes | No | Yes |
| NFR-11 | Historical metric stability across model versions | Yes | Yes | No | No | No | Yes |

Coverage matrix below indicates required test levels per requirement.

### 9. Test Priorities

| Priority | Meaning |
| --- | --- |
| High | Critical for business value, safety, or core workflow |
| Medium | Important but not release-blocking |
| Low | Useful but not critical |

Priorities are risk-based: High for core move/analysis workflows and strict NFRs; Medium for important supporting capabilities; Low for non-blocking checks.

High: FR-1, FR-2, FR-3, FR-6, FR-8, FR-9, FR-11; NFR-1, NFR-2, NFR-6, NFR-7, NFR-9. Medium: FR-4, FR-5, FR-7, FR-10, FR-12; NFR-3, NFR-4, NFR-5, NFR-10, NFR-11.

### 10. Test Environment

Tests run across local development, CI, staging, and production-monitoring layers.

- Local developer environment: fast unit/component tests and smoke integrations.

- CI pipeline: full unit/integration suites, contract checks, and required quality gates.

- Test environment/staging: E2E journeys, performance runs, and resilience/security checks.

- Production monitoring: synthetic checks plus latency/error/availability alerts.

Include:

- database: PostgreSQL for session, move, reflection, and metrics persistence

- external services: Stockfish worker, hosted LLM reflection API, auth provider

- mocked dependencies: deterministic engine/AI stubs for repeatable tests

- browsers/devices: latest Chrome desktop baseline and mobile-responsive viewport checks

### queue/cache: Redis-backed async jobs and retry semantics validated in integration tests

### test secrets and API keys are isolated per environment

### schema migrations are executed in staging before E2E/performance runs

### monitoring checks verify p95 latency, error rates, and worker backlog thresholds

### 11. Test Data Strategy

Test data covers normal play, invalid actions, adversarial inputs, and long-session datasets.

- Valid inputs: legal FEN positions, legal SAN/UCI moves, coherent reasoning notes

- Invalid inputs: illegal moves, stale turn IDs, malformed payload fields, unauthorized access

- Empty inputs: empty reasoning in standard mode and challenge mode

- Boundary values: very short/long notes, max candidate count, endgame positions, near-timeout requests

- Large inputs: long session histories and multi-week analytics date ranges

- Security malicious inputs: script injection strings, oversized payloads, and prompt-injection-like note text

- Performance datasets: high-turn sessions and concurrent active users

### 12. Automation Strategy

Automation is prioritized by user risk, defect likelihood, and release-gate value.

Automate first:

- unit tests for move validation, tagging, metrics, and fallback logic

- integration tests for commit/engine/reflection/persistence flows and retries

- E2E tests for core training and history journeys, including challenge mode toggle

- performance smoke checks for NFR-1, NFR-6, and NFR-10 thresholds

Manual testing remains for:

- exploratory edge-case analysis on unusual tactical/positional scenarios

- usability review of reflection clarity and challenge question quality

- visual and responsive checks for board/workspace layouts

- low-frequency edge combinations not yet cost-effective to automate

### 13. Entry and Exit Criteria

#### 13.1 Entry Criteria

Testing starts when:

- requirements and acceptance criteria are baselined (FR-1..FR-12, NFR-1..NFR-11)

- environment, seed data, and service stubs/keys are ready

- deployable build and required migrations pass in CI/staging

- engine worker, reflection service, and observability stack are reachable

#### 13.2 Exit Criteria

Testing is complete when:

- all high-priority and required medium-priority test cases are executed

- no open critical defects and no unresolved high-severity regressions

- required automated suites and contract tests pass in CI

- performance thresholds are met (NFR-1 <200 ms local validation; NFR-6 <=3 s reflection; NFR-10 pagination targets)

- security blockers are resolved or explicitly risk-accepted

### 14. Quality Gates

Release gates before deployment:

Required gates:

- all unit suites pass for changed components

- all critical integration flows pass (commit, engine response, reflection persistence, history queries)

- critical E2E scenarios pass for core player journeys

- no critical security findings; validation and safe-render checks pass

- latency/error SLO thresholds are within limits and monitoring alerts are green

### 15. Risks and Limitations

Testing risks and limitations:

- external AI/engine dependencies can introduce nondeterminism; deterministic stubs reduce flakiness

- high-fidelity load/performance tests are primarily run in staging rather than local

- UI E2E coverage focuses on supported baseline browsers/viewports, not every device permutation

- some resilience/security confidence depends on post-release monitoring and drills

### 16. Deliverables

Team deliverables:

- requirements list with stable IDs (FR-1..FR-12, NFR-1..NFR-11)

- completed test strategy with level/type mapping

- primary test cases (one per requirement) with expected outcomes

- full traceability matrix linking requirements to test and automation IDs

- automated test implementations integrated with CI

Primary test cases are captured in the Traceability Matrix below (23 total rows).

# Test Case Template

- Test Case ID:

- Requirement ID:

- Title:

- Type: Functional / Non-Functional

- Level: Unit / Integration / E2E / Performance / Security / Other

- Priority: High / Medium / Low

- Preconditions:

- Test Data:

- Steps:
 1.
 2.
 3.

- Expected Result:

- Automation Status: Manual / Automated / Planned

- Automation ID:

- Notes:

## Functional Test Case Example

- Test Case ID: TC-FR-2-01

- Requirement ID: FR-2

- Title: Commit endpoint rejects illegal chess move

- Type: Functional

- Level: Integration

- Priority: High

- Preconditions: Active session exists with current FEN and selected candidate move

- Test Data: { "selectedMove": "Qh9" }

- Steps:

  - Send POST /sessions/{sessionId}/commit with an illegal move

  - Verify response and session state remain unchanged

- Expected Result:

  - Response status is 400 with error code ILLEGAL_MOVE

  - Response body is structured JSON error

  - Board FEN is unchanged

  - Candidate draft remains available for correction

  - No engine turn is executed

- Automation Status: Automated

- Automation ID: AT-FR-2-INT-01

## Non-Functional Test Case Example

- Test Case ID: TC-NFR-6-01

- Requirement ID: NFR-6

- Title: Reflection latency remains within threshold

- Type: Non-Functional

- Level: Performance

- Priority: High

- Preconditions: Staging environment and reflection service are available

- Test Data: 50 committed moves with reflection mode enabled

- Steps:

  - Run a performance test against POST /sessions/{sessionId}/reflect

  - Send 50 requests using representative turn payloads

  - Measure p95 latency and error rate

- Expected Result:

  - p95 latency is less than or equal to 3.0 seconds

  - Error rate is below 1%

- Automation Status: Automated

- Automation ID: AT-NFR-6-PERF-01

## Traceability Matrix

| Requirement ID | Requirement Summary | Test Case ID | Test Level | Automation ID | Status |
| --- | --- | --- | --- | --- | --- |
| FR-1 | Candidate move CRUD and selection before commit | TC-FR-1-01 | E2E | AT-FR-1-E2E-01 | Planned |
| FR-2 | Validate legality and reject illegal moves | TC-FR-2-01 | Integration | AT-FR-2-INT-01 | Planned |
| FR-3 | Persist candidate notes and committed move | TC-FR-3-01 | Integration | AT-FR-3-INT-01 | Planned |
| FR-4 | Keep draft exploration separate from committed state | TC-FR-4-01 | E2E | AT-FR-4-E2E-01 | Planned |
| FR-5 | Autosave candidate notes during active turn | TC-FR-5-01 | Integration | AT-FR-5-INT-01 | Planned |
| FR-6 | Generate grounded post-commit reflection | TC-FR-6-01 | Integration | AT-FR-6-INT-01 | Planned |
| FR-7 | Classify reflection into explanation tags | TC-FR-7-01 | Unit | AT-FR-7-UNIT-01 | Planned |
| FR-8 | Store reflection with committed move | TC-FR-8-01 | Integration | AT-FR-8-INT-01 | Planned |
| FR-9 | Optional challenge mode requires reasoning | TC-FR-9-01 | E2E | AT-FR-9-E2E-01 | Planned |
| FR-10 | Ask follow-up when reasoning is too vague | TC-FR-10-01 | Integration | AT-FR-10-INT-01 | Planned |
| FR-11 | Replay sessions with notes and reflections | TC-FR-11-01 | E2E | AT-FR-11-E2E-01 | Planned |
| FR-12 | Compute aggregate learning metrics | TC-FR-12-01 | Integration | AT-FR-12-INT-01 | Planned |
| NFR-1 | Local move validation responsiveness (<200 ms) | TC-NFR-1-01 | Performance | AT-NFR-1-PERF-01 | Planned |
| NFR-2 | Durable session log across refresh/reconnect | TC-NFR-2-01 | Integration | AT-NFR-2-INT-01 | Planned |
| NFR-3 | Per-session engine difficulty configurability | TC-NFR-3-01 | Integration | AT-NFR-3-INT-01 | Planned |
| NFR-4 | Non-blocking candidate note updates | TC-NFR-4-01 | Performance | AT-NFR-4-PERF-01 | Planned |
| NFR-5 | Retryable draft-save failure handling | TC-NFR-5-01 | Integration | AT-NFR-5-INT-01 | Planned |
| NFR-6 | Reflection latency <= 3 seconds | TC-NFR-6-01 | Performance | AT-NFR-6-PERF-01 | Planned |
| NFR-7 | Bounded and safe AI output rendering | TC-NFR-7-01 | Security | AT-NFR-7-SEC-01 | Planned |
| NFR-8 | Challenge mode kill switch via feature flag | TC-NFR-8-01 | Security | AT-NFR-8-SEC-01 | Planned |
| NFR-9 | Fail-open fallback if AI service unavailable | TC-NFR-9-01 | Integration | AT-NFR-9-INT-01 | Planned |
| NFR-10 | Paginated incremental history loading | TC-NFR-10-01 | Performance | AT-NFR-10-PERF-01 | Planned |
| NFR-11 | Historical metric stability across model versions | TC-NFR-11-01 | Monitoring | AT-NFR-11-MON-01 | Planned |

# Test Implementation Template

## Python Example

"""

Requirement ID: FR-2

Test Case ID: TC-FR-2-01

Automation ID: AT-FR-2-INT-01

Test Level: Integration

Description: Commit endpoint rejects illegal move and preserves session state.

"""

def test_FR_2_commit_rejects_illegal_move(client, session_id):

# Arrange

payload = {"selectedMove": "Qh9", "turnId": "t-1"}

# Act

response = client.post(f"/sessions/{session_id}/commit", json=payload)

# Assert

assert response.status_code == 400

body = response.json()

assert body["errorCode"] == "ILLEGAL_MOVE"

assert "fen" in body["details"]

## Unit Test Example

"""

Requirement ID: FR-7

Test Case ID: TC-FR-7-01

Automation ID: AT-FR-7-UNIT-01

Test Level: Unit

Description: Reflection tagger labels tactic blunders from eval swings.

"""

def test_FR_7_tagger_detects_tactic_blunder():

# Arrange

text = "Missed fork on c2 and lost material"

# Act

result = classify_reflection_tags(text, eval_delta=-2.4)

# Assert

assert "tactic" in result

## Playwright Example

"""

Requirement ID: FR-1

Test Case ID: TC-FR-1-01

Automation ID: AT-FR-1-E2E-01

Test Level: E2E

Description: Player can add a candidate and commit a legal move.

"""

def test_FR_1_player_commits_legal_move(page):

# Arrange

page.goto("http://localhost:3000/training")

# Act

page.fill("[data-testid='candidate-note']", "Control e5 and open bishop")

page.click("[data-testid='commit-move-btn']")

# Assert

page.locator("[data-testid='engine-move']").wait_for()

assert page.locator("[data-testid='turn-status']").inner_text() == "Engine responded"